STG 2/Doc.4

MINUTES - IPY STG Teleconference

Wednesday 08 August 2007 – 0930 ET

The teleconference was chaired by Kenneth Jezek.

# Participants

Manfred Gottwald (DLR), Achim Roth (TerraSAR/DLR), Yves Crevier – on behalf of Jean-Marc Chouinard (CSA), Jeff Key (NOAA)

Apologies:.T. Mohr, M. Van Woert

Objective of Teleconference:  1)  Identify high resolution optical and microwave data sets that are being added to agency portfolios.  2)  Identify which science requirements are being met by the planned coverage. 3)  Identify if there are coverage gaps that could be addressed by cooperation between space segment and ground segment capabilities.

# Agenda

1)  Review STG Teleconference action items;

2)  Status reports on IPY Hi Res SAR and Optical Data Portfolios;

3)  Science Requirements Status and planned coverage

4)  Requirements Gaps that could be filled by cooperative use of space and ground segments

5)  Any Other Business

# 1) Review STG June Teleconference Action Items

Action 1: S. Martin to distribute URL where news can be found about the NASA IPY Project awards (done)

Action 2:  K. Jezek to stage NASA link to list on GIIPSY web site along with other approved IPY AO projects (done).

Action 3: Ed. Sarukhanian to contact Achim Roth for presentation update at next STG (done.  A. Roth participated in STG Telecon).

Action 4:  to STG members – to identify Agency points of contact – to send names of people to participate in development of interagency Data access portal (IPY Data and Information Service).  What should be next step?  Open:  J. Key requested further information of the disposition of information on data acquisitions and coverages (see below).

Action 5 – E.Sarukhanian to request ASI to give Cosmos Skymed Progress status presentation on plans for public/scientific AO release. (A. Roth reported on presentations by Cosmos Skymed at IGARSS)

Action 6: on STG - take measures on Agency level to implement metadata tags. (Open).

Action 7: Set a time and an agenda for the STG A8 teleconference/meeting.  M. Drinkwater to make contact with C. Ishida at CEOS SIT-20 meeting (19-20 June, ESA-ESRIN, Frascati, Italy) – and to discuss JAXA participation in SAR acquisition planning teleconference. K.Jezek –to contact ESA (Laur), JAXA (Ichida), NASA (Dobson), CSA, ASI – for SAR. After 10 July. (Done)

# 2) Status reports on IPY Hi Res SAR and Optical Data Portfolios

Yves Crevier provided a spread sheet listing IPY data sets acquired by Radarsat-1 and which are coordinated under the ASAP project (see appendix).  ASAP/CSA is working with the Alaska SAR Facility (ASF) to develop complimentary data processing procedures so as to maximize availability of IPY related archival data.  For example, processing objectives include capturing minimum and maximum arctic sea ice extent and to identify super sites associated with different arctic terrains and where time series observations are required.

TerraSAR continues to make excellent progress and now has acquired over 3000 scenes.  Data will be generally available soon (October 2007).

# 3)  Fulfilling science requirements with planned coverage

There are several opportunities to request new data from TerraSAR.  DLR is willing to increase the number of TerraSAR science team members via a proposal process.  The next general proposal submission opportunity is scheduled for this October.  The next TerraSAR Announcement of Opportunity is scheduled for the 2nd half of next year.  This might include possibilities for joint imaging campaigns with other SARs and other optical systems

CSA is willing to coordinate new data acquisitions in support of IPY. Only data acquisition can be supported as this time.  Image processing and dissemination is contingent on available funding by the CSA or by the image users. CSA will be working with ArcticNet to identify further acquisition requirements.  CSA also agreed to consider block requests from GIIPSY.  An action on GIIPSY is to review the science requirements and to provide specific acquisition requests back to CSA.

Achim Roth summarized Cosmos Skymed presentation made at IGARSS.  The system is in space and images are to be made available soon pending an official announcements by the Italian government.  There is an open call for proposals.  An action is to post the proposal URL on the GIIPSY web site (Jezek).

# 4)  Coverage gaps that could be addressed via cooperative use of space and ground segments.

Noting the challenges posed by trying to coordinate multiple SAR systems, the group discussed an option for a simple, focused, limited coverage activity.  The group will investigate the possibility of Radarsat, TerraSAR, ALOS, Envisat and Cosmos Skymed observations over a few polar tests sites of varying terrain.  Acquisitions might include a near simultaneous interferometric pair from each system to examine how reflectivity, interferometric fringes and coherence behave as a function of frequency and repeat cycle.  The acquisitions would be limited in spatial and temporal scope.  Along with investigating the geophysical response over different terrains, the activity would serve as a prototype for developing larger, coordinated projects.  An action is to work with the science community and the agencies to develop an acquisition strategy (Jezek).

# 5) Future work program;

Jeff Key is continuing to work with NESDIS to summarize IPY coverage by US operational satellites.  He requested further information about how the summarized data sets will be used and how the summaries will be distributed to agencies and to the science community.  K. Jezek responded that information will be posted to the GIIPSY web site.  He also plans to compile a summary report towards the end of the IPY effort.

Jeff Key inquired about the status of STG-2.  K. Jezek believed that STG-2 was still scheduled but would confirm that with WMO (action on Jezek and Sarukhanian).

K. Jezek briefly summarized plans for deployment of 150 and 450 MHz interferometric radars during an aircraft experiment scheduled for September 2007.  This led into a short discussion of whether the STG mandate could/should include reviews of new technologies/applications envisioned for the IPY and post-IPY. (action to the STG).

# Appendix

See attached IPY data summary document from the Canadian Space Agency – original document entitled ‘ASAP Portefolio_table_vf.doc’.

ASAP Portfolio:

| Name | Image Type | Geographical coverage | Mission | Start date | End date | Product | Number of scenes | Extension | Map |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Frozen Baseline | Fine Descending orbits only | North of 60 + coastal regions of Hudson and James Bay and Arctic Archipelago | Canadian Interferometric mission | Sept 2000 | Feb 2001 | Individual mage product Include only data received as real-time or playback data in Gatineau or Prince Albert. | 3106 | Processing of multiple passes over site-specific areas RSAT 1 and 2 new acquisitions | 1 |
| Sea Ice Min and Max Snapshots | ScanSAR Wide A&B | Circum-Polar Basin | Extended Background Mission | Sept 2003 2004 2005 2006 | March 2003 2004 2005 2006 | Individual image products only over Canadian waters Mosaics of annual min and max ice extent | 358 | Continued the snapshots in time with RSAT 1 and 2 Processing of circum-polar data sets – require the archive content of ASF and Tromso | 2 |
| Arctic Supersites Site 1-7 | ScanSAR Wide A&B | ArcticNet research sites | Shoulder seasons to capture freeze and thaw cycles | 1996 | … | Individual image products | 2878 | RSAT 1 and 2 new acquisitions | 3 |
| Great Slave Site 8 | ScanSAR Wide A&B | Great Slave Lake | Shoulder seasons to capture freeze and thaw cycles | 1996 | … | Individual image products | 237 | RSAT 1 and 2 new acquisitions | 3 |
| Great Bear Site 9 | ScanSAR Wide A&B | Great Bear Lake | Shoulder seasons to capture freeze and thaw cycles | 1996 | … | Individual image products | 221 | RSAT 1 and 2 new acquisitions | 3 |
| NWT Site 10 | Standard |  | Radargrammetry mission – S2, S7 | 1996 | … | Individual image products | 117 | RSAT 1 and 2 new acquisitions | 3 |
| Mackenzie Delta Site 11 | Fine, Wide and Scansar | Mackenzie Delta |  | 1996 | … |  | 203 | RSAT 1 and 2 new acquisitions | 3 |
| Axel Heidberg Site 12 | Fine 1 Descending | Axel Heidberg Island | Canadian Interferometric Mission | Sept 2000 | Feb 2001 | Individual image products Single-look complex | 389 | RSAT 1 and 2 new acquisitions | 3 |
| CIS Image Archive | Scansar Wide | Canadian waters | Normal operations | March 1997 | … | Block-averaged images (2x2) and full res. Images | 35000 + | RSAT 1 and 2 new acquisitions | 4 |
| Canadian Arctic Land masses mosaics | Scansar Narrow | Canadian Arctic | CSA background | Winter 1998,99 |  | Single images and mosaics at 250, 500 and 1000m pixel size. | 600 | No plans | 5 |

Maps and Graphs:

Fig 1. Frozen baseline									Fig 2. Region for min and max ice extent

Fig 3. Specific research sites

Fig 4 Canadian Ice Service area of interest

Fig 5. Canadian Arctic Land Masses mosaic

# Text boxes

1. Coastal Beaufort, Mackenzie Delta

2. Churchill, Hudson Bay west

3. Ellesmere, Kane Basin

4. Devon, Ellesmere south

5. Nouveau Quebec, Hudson Bay east

6. Baffin south

7. Torngats, Labrador coastal north

8. Great Slave

9. Great Bear

10. NWT

11. Mackenzie Delta fine

12. Axel Heidberg

1

2

3

4

5

6

7

8

9

10

12

11

1. Coastal Beaufort, Mackenzie Delta

2. Churchill, Hudson Bay west

3. Ellesmere, Kane Basin

4. Devon, Ellesmere south

5. Nouveau Quebec, Hudson Bay east

6. Baffin south

7. Torngats, Labrador coastal north

8. Great Slave

9. Great Bear

10. NWT

11. Mackenzie Delta fine

12. Axel Heidberg

1

2

3

4

5

6

7

8

9

10

12

11